# MAST Baseline Reproduction Team Work Plan

Multiplayer Agent Sessions   DATA 298A Team 4

| Project | Sprint cadence | Team | Audience |
| --- | --- | --- | --- |
| Multiplayer Agent Sessions | One week | Five members | Team, TA and instructor |

# Purpose and Decision

Decision  The team will reproduce MAST as the published baseline in 298A and treat it as a separate requirement from the four project models. The work is divided into five connected workstreams so every member owns a technical deliverable and the final result can be reproduced by someone outside the team.

Main conclusion  The baseline is complete only when the official data, prompt, judge configuration, predictions, metrics and failure analysis form one documented pipeline. Individual tasks are not independent submissions; each produces a versioned artifact required by the next owner.

## What the Team Will Deliver

A pinned, runnable environment based on the official MAST repository

A frozen and audited human-labelled evaluation dataset

A versioned few-shot judge prompt and validated output parser

Three fully logged reproduction runs, subject to model determinism and access

Accuracy, precision, recall, F1 and Cohen's kappa compared with the published values

A documented failure analysis and a clear reproduction verdict

A trace export path connecting MAST to the multiplayer session platform

# 1 Understanding the MAST Baseline

MAST stands for Multi Agent System Failure Taxonomy. It provides a shared vocabulary for diagnosing why a multi-agent run failed, rather than reporting only whether the final answer was correct. The associated MAST Data release contains 1,642 annotated execution traces drawn from seven multi-agent frameworks.

## What MAST Classifies

| Failure family | What it captures | Connection to our project |
| --- | --- | --- |
| Specification and system design | Incorrect roles, missing constraints, poor orchestration or lost history | Session permissions, ownership, task definitions and retained context |
| Inter agent misalignment | Agents repeat work, ignore information or drift from the shared goal | Conflicting instructions, handoffs, duplicate work and participant intent |
| Verification and termination | The system accepts incorrect work or stops before completing the task | Approvals, completion checks, rollback and safe task closure |

## Published Evaluation Target

The released few-shot LLM judge is evaluated against expert human labels. The team will attempt to reproduce the published judge pipeline using the released human-labelled traces, taxonomy and few-shot examples. If the original model snapshot is unavailable, the substitution will be disclosed and the result will be described as a partial reproduction rather than an exact reproduction.

| Metric | Published value | Team acceptance criterion |
| --- | --- | --- |
| Accuracy | 0.94 | Within 0.02 when the original configuration is available |
| Precision | 0.833 | Report and explain the difference |
| Recall | 0.77 | Report and explain the difference |
| F1 | 0.80 | Within 0.03 when the original configuration is available |
| Cohen's kappa | 0.77 | Within 0.05 when the original configuration is available |

## What Counts as Reproduction

Run the published evaluation pipeline on the released human-labelled traces.

Preserve the original prompt, taxonomy definitions and few-shot structure for the reproduction condition.

Record the exact model, prompt, dataset checksum, code commit and generation settings.

Compute the published metrics and compare them with the reported values.

Analyze disagreements instead of reporting only an aggregate score.

# 2 How the Work Connects

The baseline is a pipeline, not five unrelated assignments. Every workstream creates an explicit contract that another teammate consumes. This makes ownership visible in Linear while keeping the complete result integrated.

## Interface Contracts

| Producer | Versioned output | Consumer | Why it matters |
| --- | --- | --- | --- |
| Ayush | Environment lock file and judge adapter | All members and Shriram | Every run uses the same software and model interface |
| Naman | Dataset manifest, checksums and frozen evaluation file | Manav, Shriram and Pramod | Predictions and metrics refer to identical records and labels |
| Manav | Prompt version and validated response parser | Shriram and Pramod | Raw judge responses become reliable machine-readable labels |
| Shriram | Prediction files and complete run metadata | Pramod and Manav | Metrics and error inspection can be regenerated from saved evidence |
| Pramod | Metrics, comparison table and failure report | Whole team, TA and instructor | The team can make a defensible reproduction claim |

## Definition of the Common Run Artifact

Each prediction record must include run ID, trace ID, framework, human labels, predicted labels, raw response, parsed response, model identifier, prompt version, dataset version, timestamps, retry count and parse status. This shared schema is the point where all five workstreams meet.

# 3 Team Ownership Summary

One accountable owner is assigned to every Linear issue. Other members may review or pair on the work, but the named owner is responsible for completion evidence and status updates.

| Member | Primary responsibility | Core artifacts | Final handoff |
| --- | --- | --- | --- |
| Ayush Gawai | Environment and model infrastructure | Pinned environment, judge adapter, clean smoke test | Runnable model interface to Shriram |
| Naman Chheda | Dataset and ground truth | Download script, checksums, schema and label audit | Frozen evaluation set to the runner and evaluator |
| Manav Patel | Prompt and prediction interpretation | Versioned prompt, parser tests and results viewer | Validated labels and disagreement interface |
| Shriram Dundigalla | Experiment execution and traceability | Batch runner, resume logic, metadata and three runs | Complete prediction artifacts to Pramod |
| Pramod Dindukurthi | Evaluation and baseline signoff | Metrics, statistics, failure analysis and final report | Reproduction verdict to team and course staff |

## Balanced Workload

| Member | Issue IDs | Estimated points | Review partner |
| --- | --- | --- | --- |
| Ayush | MAST 01 to MAST 03 | 8 | Shriram |
| Naman | MAST 04 to MAST 06 | 8 | Pramod |
| Manav | MAST 07 to MAST 09 | 8 | Naman |
| Shriram | MAST 10 to MAST 12 | 8 | Ayush |
| Pramod | MAST 13 to MAST 15 | 8 | Manav |

## Shared Team Responsibilities

Review one other member's output before it becomes a dependency for the next stage

Update Linear before each daily standup and attach evidence before marking an issue done

Attend the reproduction review and agree on the wording of the final claim

Keep TA and instructor access active and include them in milestone updates

# 4 Detailed Assignments for Environment Data and Prompt

## Ayush Gawai Environment and Model Infrastructure

| Issue | Work | Completion evidence | Points |
| --- | --- | --- | --- |
| MAST 01 | Clone the official repository, record the commit, pin packages and document credentials without committing secrets | A teammate installs the environment from the README | 3 |
| MAST 02 | Implement one judge interface that records model identifier, generation settings, token use, errors and retries | One trace produces a saved raw response and metadata record | 3 |
| MAST 03 | Run a clean environment smoke test and document CPU, memory and API requirements | Successful run log from a fresh environment | 2 |

## Naman Chheda Dataset and Ground Truth

| Issue | Work | Completion evidence | Points |
| --- | --- | --- | --- |
| MAST 04 | Download the full and human-labelled releases through a script and record source, date and checksums | A repeatable download and verification command | 3 |
| MAST 05 | Document fields, frameworks, labels and the 14 failure modes mapped to three failure families | Dataset dictionary and taxonomy reference | 3 |
| MAST 06 | Audit missing records, label frequencies, multi-label cases and the evaluation subset | Frozen evaluation manifest with an audit report | 2 |

## Manav Patel Prompt and Prediction Interpretation

| Issue | Work | Completion evidence | Points |
| --- | --- | --- | --- |
| MAST 07 | Reconstruct the taxonomy definitions, few-shot examples and message ordering in a versioned prompt file | Prompt diff reviewed against the released pipeline | 3 |
| MAST 08 | Parse valid, empty, malformed and multi-label judge responses while preserving the raw response | Automated parser tests pass | 3 |
| MAST 09 | Create a lightweight result viewer showing trace, human labels, predictions, rationale and run metadata | TA and team can inspect disagreement cases | 2 |

# 5 Detailed Assignments for Execution and Evaluation

## Shriram Dundigalla Experiment Execution and Logging

| Issue | Work | Completion evidence | Points |
| --- | --- | --- | --- |
| MAST 10 | Build a batch runner with incremental saves, stable trace IDs, restart and resume | One command completes a sample batch and resumes after interruption | 3 |
| MAST 11 | Record code commit, dataset checksum, prompt version, model settings, timing, retries and token usage | Every prediction resolves to a complete run manifest | 3 |
| MAST 12 | Execute three final runs when stochasticity applies and preserve all raw and parsed outputs | Three validated result directories with no unexplained missing traces | 2 |

## Pramod Dindukurthi Evaluation and Baseline Signoff

| Issue | Work | Completion evidence | Points |
| --- | --- | --- | --- |
| MAST 13 | Implement tested accuracy, precision, recall, F1 and Cohen's kappa calculations with documented averaging | One command produces metrics from saved predictions | 3 |
| MAST 14 | Compare all runs with the published values and report variation, configuration deviations and cost | Completed comparison table and reproduction verdict | 3 |
| MAST 15 | Analyze false positives, false negatives, confused failure modes, ambiguous labels and parsing failures | At least ten representative errors categorized in the final report | 2 |

## Review and Approval Gates

| Gate | Required evidence | Approvers |
| --- | --- | --- |
| Smoke test | One trace passes through data loading, judge call and parser | Ayush, Naman and Manav |
| Frozen protocol | Dataset checksum, prompt version and model configuration recorded | All five members |
| Complete runs | Validated prediction files and run manifests | Shriram and Pramod |
| Baseline accepted | Metrics, failure analysis, limitations and reproduction wording reviewed | Whole team with TA or instructor visibility |

# 6 Linear Board and Weekly Execution

Linear is the authoritative record of ownership and progress. The project uses one-week Scrum cycles to match the team's selected sprint length. Every issue has one owner, acceptance criteria, an estimate, dependencies and attached completion evidence.

## Workflow

Backlog   ->   Ready   ->   In Progress   ->   In Review   ->   Done

Blocked is used only when the owner cannot continue without an external decision or dependency

## Three Cycle Baseline Plan

| Cycle | Goal | Issues expected | Exit condition |
| --- | --- | --- | --- |
| Cycle 1 | Foundation and smoke test | MAST 01, 02, 04, 05, 07, 08 and metric test skeleton | One trace completes the pipeline in a clean environment |
| Cycle 2 | Full execution | MAST 03, 06, 09, 10, 11 and initial MAST 13 | Frozen protocol and one complete evaluation run |
| Cycle 3 | Reproduction decision | MAST 12 to MAST 15 | All runs, comparison, failure analysis and reviewed report |

## Daily and Weekly Team Practices

Update issue status before the standup and state completed work, next work and blockers

Link commits, pull requests, run directories or reports before moving work to Done

Use the Friday project update to summarize metrics, risks, completed issues and the next sprint goal

Keep the TA and instructor as Linear members with visibility into milestones and project updates

Do not change the frozen dataset, prompt or model configuration during final runs without creating a new protocol version

# 7 How the Baseline Connects to the Multiplayer Product

MAST is not one of the four project models. It is the published diagnostic baseline that validates the team's evaluation discipline and supplies a failure vocabulary. The multiplayer platform and its four models are separate deliverables, but they reuse several baseline artifacts.

| Baseline artifact | Product use in 298A | Extension in 298B |
| --- | --- | --- |
| Trace schema and run metadata | Export shared-session events for audit and diagnosis | Compare failure patterns across product conditions |
| Failure taxonomy | Label initial agent-runtime failures | Identify multiplayer-specific failures not covered by MAST |
| Evaluation harness | Evaluate the catch-up summarization model consistently | Reuse metric and run tracking for Models 2 to 4 |
| Error viewer | Inspect failed summaries and incorrect agent actions | Inspect attribution, arbitration and routing errors |
| Reproducibility process | Pin Model 1 data, code and runs | Apply identical standards to all final comparisons |

## 298A Product Connection

1.  The session service records participant messages, agent actions, tool calls, ownership changes and outcomes as structured events.

2.  The catch-up summarizer consumes the same event stream to generate a state summary for a joining participant.

3.  The trace exporter maps relevant session events into the format required by the MAST diagnostic pipeline.

4.  The evaluation harness stores both summarization results and MAST classifications using shared run metadata.

5.  The team uses observed failures to refine the 298B attribution, arbitration and routing experiments.

## 298B Model Connections

| Model | Input inherited from 298A | Research question |
| --- | --- | --- |
| Model 2 Intent attribution | Participant-labelled instructions and session goals | Whose goal does an instruction serve |
| Model 3 Conflict arbitration | Concurrent instructions and conflict outcomes | Should the system accept, merge or escalate |
| Model 4 Task decomposition and routing | Task, participant roles and agent capabilities | Who or what should own each subtask |

# 8 Completion Criteria Risks and References

## Baseline Completion Checklist

[ ]  Official source commit and environment versions are recorded

[ ]  Human-labelled evaluation file is frozen and checksummed

[ ]  Prompt and parser versions are stored with each run

[ ]  Every prediction retains its raw response and trace ID

[ ]  Published metrics are computed with tested code

[ ]  Multiple-run variation is reported where applicable

[ ]  At least ten disagreement cases are analyzed

[ ]  Compute or API cost and hardware requirements are documented

[ ]  A teammate reproduces the pipeline from the README

[ ]  TA and instructor can inspect the Linear milestone and final evidence

[ ]  The final report states whether the result is exact, approximate or a partial reproduction

## Principal Risks and Responses

| Risk | Trigger | Response |
| --- | --- | --- |
| Original judge model is unavailable | The published model snapshot cannot be called | Document the substitution, preserve the original prompt and label the study as partial reproduction |
| Unexpected API cost | Projected full run exceeds the approved budget | Run a stratified pilot, estimate cost and obtain approval before scaling |
| Dataset and paper counts differ | Downloaded records do not match the reported evaluation subset | Freeze the obtained version, report the discrepancy and contact the authors if necessary |
| Malformed judge output | Parser failure rate exceeds the agreed threshold | Preserve raw responses, improve only the parser and rerun parsing without changing judge outputs |
| Metric mismatch | Results fall outside the stated tolerance | Audit prompt, model settings, data version and scoring before drawing conclusions |

## References

1  Cemri, M. and colleagues. Why Do Multi Agent LLM Systems Fail. NeurIPS 2025 Datasets and Benchmarks Track. https://arxiv.org/abs/2503.13657

2  Official MAST code and data repository. https://github.com/multi-agent-systems-failure-taxonomy/MAST

3  MAST Data release. https://huggingface.co/datasets/mcemri/MAD

4  DATA 298A Project List Section 21. Course project requirements and Multiplayer Agents topic description.