Department of Applied Data Science

DATA 298A MSDA Project I

Progress Report 1

Team Number: 4

Members: Ayush Gawai, Manav, Naman Chheda, Shriram, Pramod

Section / Topic: Section 21 / Topic 4 - Multiplayer Agent Sessions

Date of Report: September 24, 2026

Linear cycles covered: Cycles 1-2

Repository: https://github.com/ayushgawai/multiplayer-agent-sessions

Linear board: https://linear.app/data-298a-team-4/team/DAT

Part A    Project Status

Percentages reflect repository state as of this report. Values marked [TBD] are owned by the named teammate and will be updated when that work lands. Complete and Document differ by more than 40 points only where noted under the table.

| Item | Planning % | Investigation % | Complete % | Document % |
| --- | --- | --- | --- | --- |
| 1.1 Project Background and Executive Summary | 90 | 80 | 40 | 30 |
| 1.2 Project Requirements | 90 | 85 | 50 | 30 |
| 1.3 Project Deliverables | 90 | 70 | 40 | 25 |
| 1.4 Technology and Solution Survey | 85 | 70 | 30 | 15 |
| 1.5 Literature Survey of Existing Research | 80 | 60 | 20 | 10 |
| 2.1 Data Management Plan | 85 | 50 | 20 | 10 |
| 2.2 Project Management Plan (2.2.1-2.2.8) | 90 | 75 | 45 | 25 |
| 2.3 Project Resource Requirements and Plan | 80 | 60 | 30 | 15 |
| 2.4 Project Schedule | 95 | 90 | 70 | 40 |
| 3.1 Data Process | 70 | 40 | 10 | 5 |
| 3.2 Data Collection | 75 | 30 [Naman] | 10 [Naman] | 5 |
| 3.3 Data Pre-processing | 60 | 20 | 5 | 0 |
| 3.4 Data Transformation | 60 | 20 | 5 | 0 |
| 3.5 Data Preparation | 60 | 20 | 5 | 0 |
| 3.6 Data Statistics | 70 | 25 | 5 | 0 |
| 4.1 Model Proposals | 95 | 85 | 55 | 35 |
| 4.2 Model Supports | 80 | 50 | 20 | 10 |
| 4.3 Model Comparison and Justification | 70 | 40 | 10 | 5 |
| 4.4 Model Evaluation Methods | 85 | 60 [Pramod] | 25 [Pramod] | 15 |
| 4.5 First Model Implementation | 80 | 45 | 20 | 15 |
| 4.6 Baseline Reproduction | 70 | 30 [Pramod] | 5 [Pramod] | 0 |
| 5 Prototype and System Implementation | 90 | 65 | 30 | 20 |
| 6 Benchmarking, Evaluation, and Failure Study | 60 | 25 | 5 | 0 |
| 7 Reproducibility | 95 | 80 | 55 | 40 |
| 8 298B Plan | 40 | 10 | 0 | 0 |
| References | 70 | 40 | 15 | 10 |

Explanation for large Complete vs Document gaps

Several engineering items (repository pins, CI, SessionEvent freeze, serving stubs, M1 configs) are partially complete in code while Workbook 1 and final report prose are not yet written. Data collection and harness percentages remain low until Naman lands downloads with STATS.md and Pramod lands an end-to-end harness run.

Part B    Minutes of Meetings

Meeting 1

Time and Date: [TBD]

Location / media: [TBD]

Participants: [TBD]

| Section | Achievements | Issues | Recommended Solutions |
| --- | --- | --- | --- |
| 1.1-1.3 | Aligned on multiplayer agent sessions; confirmed four models (M1-M4) plus separate MAST baseline; selected Team 4 Topic 4 scope. | Scope risk if bake-offs and full UI land together; unclear first integration cut. | Freeze SessionEvent and OpenAPI first; use seed/public splits before session corpus; Ayush owns schema freeze. |
| 2.x | Adopted Linear board DAT, GitHub repo, and ownership map; set Progress Report 1 milestone checklist. | Compute budget and GPU access for LoRA runs not fully allocated. | Use Colab or campus GPU for training only; keep CI and services on CPU. |
| 4.x | Named candidates per task; Ayush owns M1; shared evaluation protocol (seeds 13, 29, 47). | Harness and metrics not yet implemented. | Pramod implements eval/harness.py; each owner drafts four configs. |
| 5 / infra | Agreed directory ownership and network/file boundaries across packages. | Empty repository at cycle start. | Ayush scaffolds repo, pins, CI, and session service contracts this cycle. |
| References | Identified QMSum for M1 supervision and MAST for baseline reproduction. | Downloads and row-count STATS.md not yet committed. | Naman runs download scripts and records checksums and counts. |

Meeting 2

Time and Date: [TBD]

Location / media: [TBD]

Participants: [TBD]

| Section | Achievements | Issues | Recommended Solutions |
| --- | --- | --- | --- |
| 1.x / 2.x | [TBD] | [TBD] | [TBD] |
| 3.x | [TBD - data download status, STATS.md] | [TBD] | [TBD] |
| 4.x | [TBD - configs drafted; harness smoke status] | [TBD] | [TBD] |
| 5 | [TBD - client / runtime / session service progress] | [TBD] | [TBD] |

Part C    Work completed this period

Must agree with the Linear board. Artifact links point at the repository.

| Member | Issues closed | Labels worked | Key artifact / summary |
| --- | --- | --- | --- |
| Ayush Gawai | DAT-1 to DAT-10 (map to Linear) | infra / model | Repo pins, CI, SessionEvent + openapi.json, serving stubs, M1 configs m1-a to m1-d, checkpointing, Docker Compose, ADR-001 |
| Naman Chheda | [TBD] | data / writing | [TBD - scenario briefs, download scripts, STATS.md for MAST/QMSum, report assembly] |
| Manav | [TBD] | infra / model | [TBD - client scaffold, Yjs on mock, m3 configs] |
| Shriram | [TBD] | infra / model | [TBD - LangGraph fixture, tools, m4 configs, test suite] |
| Pramod | [TBD] | eval | [TBD - seeding.py, metrics/, harness.py smoke on one candidate, protocol.md] |

Ayush detail (this period)

Established repository hygiene, owned package layout, pinned requirements, and GitHub Actions CI (ruff, mypy, pytest).

Froze SessionEvent and related HTTP contracts in session-service/app/schemas.py; exported and committed session-service/openapi.json (ADR-001).

Implemented a minimal session service (create, join, append/list events, rollback, stream stub) with an in-memory store for integration against the frozen API.

Added model serving stubs for m1-m4 with uniform POST /v1/models/{model_id}/predict.

Drafted eval/configs/m1-a.yaml through m1-d.yaml with Hugging Face repository ids and revision hashes; scaffolded models/m1_catchup/MODEL_CARD.md.

Added shared models/common/checkpointing.py and infra/docker-compose.yml with Postgres, Redis, Jaeger, session-service, and serving.

Part D    Blockers, risks and next period

| Blocker or risk | Impact | Owner | Next action and date |
| --- | --- | --- | --- |
| QMSum / MAST not yet downloaded with committed row counts | Blocks M1 training split and PR1 data checklist | Naman | Run download scripts; commit STATS.md with counts and checksums by Progress Report 1 deadline |
| Evaluation harness not yet running one candidate end to end | Blocks team PR1 eval claim and later bake-offs | Pramod | Land harness.py and metrics; smoke one M1 candidate against a seed or public split |
| Remaining 16 candidate configs (m2-m4, baseline) not drafted | Incomplete 20-config PR1 target | Naman / Manav / Shriram / Pramod | Each owner commits four YAML configs matching the harness schema |
| Session event log still in-memory | No durable replay under restart | Ayush | Postgres and alembic monotonic seq without changing OpenAPI routes |
| GPU time for LoRA not scheduled | Delays first M1 training run | Ayush | Reserve Colab GPU after data split and harness smoke |

Outcomes for the next period

Ayush: durable event log (Postgres), Redis fan-out, and serving wired to the first M1 checkpoint after bake-off smoke.

Naman: MAST and QMSum downloaded with STATS.md; m2 seed set started; Progress Report finalized for Canvas.

Pramod: harness end-to-end on one candidate; protocol.md metric definitions locked.

Manav: client against openapi.json types; m3 configs drafted.

Shriram: agent runtime on fixture; shared tests green on main; m4 configs drafted.